## Slide 1
Governance, Accountability & Service Delivery Risk Oversight
Public Sector Risk ManagementGovernance, Accountability & Service Delivery Risk Oversight
Prepared by: Phumi Mhlongo & Nozipho Memela

## Slide 2
Agenda
01
Public Sector Risk Landscape
02
Risk Categories in Government
03
Governance & Accountability
04
Service Delivery Risks
05
Financial & Procurement Risks
06
IT, Compliance & Political Risk
07
Risk Assessment & Risk Register
08
Audit & Oversight Reporting
09
Implementation Roadmap
10
Key Takeaways

## Slide 3
CONTEXT
Public Sector Risk Landscape
Public sector risk management differs fundamentally from private sector risk management.
Key characteristics:
Citizen Accountability
Accountability to citizens and oversight bodies
Budget Constraints
Budget constraints driven by fiscal cycles
Political Influence
Political environment influence
Public Scrutiny
Transparency and public scrutiny
Legal Obligations
Legal and regulatory obligations
Unlike private entities, government organizations cannot exit unprofitable services. They must deliver public value regardless of cost pressures.

## Slide 4
FRAMEWORK
Risk Categories in Government
Public sector risks typically fall into four core categories:
Strategic Risks
Risks affecting mandate delivery and long-term objectives.
Example: Policy shifts or funding reductions.
Operational Risks
Risks impacting day-to-day service delivery.
Example: System failures delaying public services.
Financial Risks
Risks affecting budget integrity and fiscal stewardship.
Example: Overspending or grant mismanagement.
Compliance Risks
Risks of non-adherence to laws and regulations.
Example: Procurement violations.

## Slide 5
GOVERNANCE
Governance & Accountability
Public accountability is the foundation of public sector risk management.
Key components:
Governing body oversight
Clear delegation of authority
Defined risk ownership
Transparent reporting
Ethical leadership
Effective governance ensures risk decisions align with public interest, legislative mandates, and strategic objectives.

## Slide 6
SERVICE DELIVERY
Service Delivery Risks
Service delivery risks directly affect citizens.
Examples:
IT system outages delaying benefits
Staffing shortages affecting hospitals or schools
Infrastructure failure disrupting utilities
Delays in license approvals
Mitigation requires:
Business continuity planning
Contingency resources
Performance monitoring
Service-level accountability

## Slide 7
FINANCIAL
Financial Management Risks
Public funds require strict stewardship.
Key risks:
Budget shortfalls
Unauthorized expenditure
Grant misallocation
Revenue under-collection
Controls include:
Segregation of duties
Budget monitoring dashboards
Audit trails
Treasury compliance frameworks
Financial mismanagement carries reputational and legal consequences.

## Slide 8
PROCUREMENT
Procurement Risks
Procurement is one of the highest risk areas in government.
Major risks:
Conflict of interest
Bid manipulation
Contract mismanagement
Supplier underperformance
Strong controls include:
Competitive bidding
Transparent evaluation criteria
Vendor due diligence
Contract performance monitoring

## Slide 9
HUMAN CAPITAL
Human Capital Risks
Government performance depends on workforce capability.
Key Risks
Skills shortages
High turnover
Industrial action
Succession gaps
Mitigation Strategies
Workforce planning
Skills development programs
Leadership pipelines
Employee engagement

## Slide 10
TECHNOLOGY
IT & Cybersecurity
Public institutions are prime cyber targets.
Major risks:
Data breaches
Ransomware attacks
Critical infrastructure disruption
System downtime
Key controls:
Multi-factor authentication
Network segmentation
Security monitoring
Incident response plans
Cyber risk is both operational and reputational.

## Slide 11
COMPLIANCE
Regulatory Compliance
Public organizations operate under extensive statutory frameworks.
Examples:
Financial regulations
Procurement laws
Environmental legislation
Data protection requirements
Compliance risk mitigation includes:
Compliance registers
Monitoring systems
Periodic reviews
Internal audits

## Slide 12
ASSESSMENT
Risk Assessment Matrix
Public sector risk scoring typically uses a 5×5 matrix:
Likelihood (1–5) × Impact (1–5)
Risk score = Likelihood × Impact
Severity zones:
Zone
Score Range
Level
🟢 Low
1–5
Acceptable
🟡 Medium
6–10
Monitor
🟠 High
11–15
Action Required
🔴 Critical
16–25
Immediate Action
Example:Major infrastructure failure
= Likelihood 3 × Impact 5
= 15 (High)

## Slide 13
POLITICAL RISK
Political & Policy Risks
Political risk is unique to government environments.
Examples
Policy changes after elections
Budget reprioritization
Public opinion shifts
Legislative amendments
Mitigation
Scenario planning
Stakeholder mapping
Transition documentation
Non-partisan professionalism

## Slide 14
STAKEHOLDERS
Stakeholder Management
Government stakeholders include:
Citizens
Oversight committees
Media
Employees
Regulatory bodies
Strong stakeholder management reduces reputational risk and improves transparency.

## Slide 15
FRAUD PREVENTION
Fraud & Corruption Prevention
Fraud risks include:
Procurement corruption
Payroll fraud
Misuse of public assets
Prevention mechanisms:
Whistleblower protection
Fraud risk assessments
Regular forensic audits
Ethics training
Anti-corruption frameworks protect public trust.

## Slide 16
EMERGENCY
Emergency Management
Government must prepare for:
Natural disasters
Public health crises
Infrastructure collapse
Civil unrest
Effective emergency planning includes:
Crisis management structures
Communication protocols
Resource mobilization plans
Continuity frameworks

## Slide 17
INFRASTRUCTURE
Infrastructure Risks
Public infrastructure risks include:
Aging facilities
Deferred maintenance
Utility failures
Asset mismanagement
Risk mitigation requires:
Asset registers
Preventive maintenance plans
Capital investment strategies

## Slide 18
ENVIRONMENT
Environmental Considerations
Environmental risks include:
Climate impact
Regulatory penalties
Environmental degradation
Sustainability obligations
Governments must integrate environmental risk into strategic planning.

## Slide 19
RISK REGISTER
Risk Register Template
Core fields in a public sector risk register:
Field
Description
Risk ID
Unique identifier for each risk
Risk Description
Cause–Event–Impact
Risk Category
Strategic, Operational, Financial, Compliance
Likelihood
Probability rating (1–5)
Impact
Severity rating (1–5)
Risk Score
Likelihood × Impact
Controls
Existing mitigation measures
Control Effectiveness
Rating of control performance
Residual Risk
Remaining risk after controls
Risk Owner
Accountable individual or unit
Review Date
Next scheduled review
The risk register is the backbone of public sector ERM.

## Slide 20
AUDIT
Internal Audit Integration
Risk and audit must be aligned.
Key practices:
Risk-based audit planning
Heatmap reporting
Control testing
Continuous assurance
Audit provides independent validation of risk controls.

## Slide 21
REPORTING
Reporting to Oversight Bodies
Reporting structures include:
Council reports
Parliamentary submissions
Audit committees
Treasury reporting
Reports should include:
Top risks
Risk trends
Mitigation progress
Emerging risks

## Slide 22
PERFORMANCE
Performance Management
Risk management should link to:
Strategic objectives
KPIs
Service delivery metrics
Budget performance
Risk-informed decision-making improves accountability.

## Slide 23
ROADMAP
Implementation Roadmap
1
Phase 1 – Governance Setup
Define roles, risk appetite, and oversight structures.
2
Phase 2 – Risk Identification
Conduct workshops and develop risk register.
3
Phase 3 – Assessment & Prioritization
Apply risk matrix and determine treatment.
4
Phase 4 – Monitoring & Reporting
Establish dashboards and reporting cadence.
5
Phase 5 – Continuous Improvement
Review, update, refine controls.

## Slide 24
SUMMARY
Summary & Next Steps
Key Takeaways:
Public sector ERM protects service continuity and public trust.
Governance and accountability are foundational.
Political and compliance risks require structured oversight.
Risk registers and dashboards enable informed decision-making.
Next Steps:
Validate risk appetite
Update risk register
Align audit plan
Present to oversight body

## Slide 25
PROPERTY NOTICE
This presentation is the intellectual property of Phumi Mhlongo and Nozipho Mememla. All rights reserved. Unauthorized reproduction, redistribution, or commercial use is strictly prohibited without prior written consent.

## Slide 26
DISCLAIMER
This material is provided for educational and professional purposes only. Independent professional judgment must be applied when implementing risk management frameworks in public sector environments.